AI Career Companion Agent for Internship Matching   and Interview Preparation

Agile Project Documentation

Project Title:
AI Career Companion Agent for Internship Matching   and Interview Preparation

Prepared By:
D Chandrika

Project Duration:
22-07-2026 to 12-09-2026

Mentor:
Vijay Parmar

| No. | Section |  |  |  |  |  |  |  |  |  |  | Page No. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Project Overview |  |  |  |  |  |  |  |  |  |  | 3 |
| 2 | Project Objective |  |  |  |  |  |  |  |  |  |  | 4 |
| 3 | Technology Stack |  |  |  |  |  |  |  |  |  |  | 5 |
| 4 | Project Requirements |  |  |  |  |  |  |  |  |  |  | 6 |
| 5 | System Architecture / Workflow |  |  |  |  |  |  |  |  |  |  | 7 |
| 6 | Product Backlog |  |  |  |  |  |  |  |  |  |  | 8 |
| 7 | Sprint Planning |  |  |  |  |  |  |  |  |  |  | 9 |
| 8 | Sprint Tasks & Status |  |  |  |  |  |  |  |  |  |  | 10 |
| 9 | Implementation / Key Features |  |  |  |  |  |  |  |  |  |  | 11 |
| 10 | Testing |  |  |  |  |  |  |  |  |  |  | 12 |
| 11 | Challenges & Solutions |  |  |  |  |  |  |  |  |  |  | 13 |
| 12 | Final Project Status |  |  |  |  |  |  |  |  |  |  | 14 |

1. Project Overview

AI Career Companion Agent for Internship Matching and Interview Preparation

What is the Project?

This project is an AI-powered career support system designed to help students and job seekers during their internship search and interview preparation. The system allows users to upload their resumes, browse internship opportunities, evaluate whether they match a role, and receive personalized interview guidance through an AI chatbot.

The application combines resume parsing, internship matching, skill-gap analysis, cover letter generation, application tracking, and interview preparation support in a single platform.

Problem Statement

Students and freshers often struggle with:

- finding internships that fit their skills

- understanding whether they are well-suited for a role

- identifying gaps in their skill set

- preparing for technical and HR interviews

- managing multiple internship applications

This project solves these issues by providing an intelligent platform that helps users match their profile with job opportunities and supports them during the preparation phase.

Target Users

- Students searching for internships

- Fresh graduates preparing for placements

- Career-focused learners

- Recruiters or admins managing internship opportunities.

2. Project Objective

The main objective of this project is to build an AI-based career companion that helps users prepare for internships and job opportunities more efficiently.

Objectives:

- Help users upload and parse resumes automatically

- Match candidate profiles with relevant internship roles

- Identify skill gaps between user profiles and internship requirements

- Generate cover letters for internship applications

- Provide a chatbot for interview and career guidance

- Support document-based Q&A and resume-aware assistance

- Help users track internship applications in one place

3. Technology Stack

| Category | Technology |
| --- | --- |
| Programming Language | Python |
| Backend | FastAPI |
| Frontend | React, Vite |
| Authentication | JWT, bcrypt |
| Database | MySQL |
| AI / LLM | Groq, Google Gemini |
| Retrieval / Matching | FAISS, sentence-transformers, scikit-learn |
| Resume Parsing | pypdf, python-docx |
| API Communication | Axios |
| Version Control | Git / GitHub |
| Environment Configuration | Python-dotenv |

4. Project Requirements

Functional Requirements

- User should be able to register and log in

- User should be able to update profile details

- User should be able to upload PDF and DOCX resumes

- System should extract skills, education, projects, and experience from the resume

- User should be able to browse internship opportunities

- System should match the user profile with relevant internships

- User should be able to view skill gap analysis

- User should be able to generate cover letters

- User should be able to save and track applications

- User should be able to ask interview preparation questions

- System should support document Q&A

- System should store user chat history and application data

Non-Functional Requirements

- Fast response time

- Secure authentication

- User-friendly interface

- Proper error handling

- Scalability

- Maintainable architecture

5. System Architecture / Workflow

The project follows a full-stack architecture where the frontend communicates with the backend, which integrates with the database and AI services.

Main Components:

- React frontend for user interaction

- FastAPI backend for APIs and business logic

- MySQL database for storing users and applications

- Resume parser for extracting structured profile data

- Matching engine for internship recommendation

- AI layer using Groq and Gemini

- Chat system for interview preparation and document Q&A

Data Flow

User → React Frontend → FastAPI → Database / Resume Parser / AI Engine → Response → User

AI / RAG Workflow

Resume / Document → Text Extraction → Parsing → Embeddings → FAISS Retrieval → LLM Response → Final Answer

Example Workflow

- User logs in

- User uploads a resume

- Resume content is parsed and structured

- Profile is matched with internship data

- User sees recommended internships and skill gaps

- User can generate cover letters

- User can ask questions to the AI preparation agent

6.Product Backlog

| ID | Feature / Task | Priority | Status |
| --- | --- | --- | --- |
| P001 | Project Setup | High | Done |
| P002 | Database Setup | High | Done |
| P003 | User Authentication | High | Done |
| P004 | Resume Upload and Parsing | High | Done |
| P005 | Internship Browsing and Filtering | High | Done |
| P006 | Resume-Internship Matching | High | Done |
| P007 | Skill Gap Analysis | High | Done |
| P008 | Cover Letter Generation | Medium | Done |
| P009 | Application Tracking | High | Done |
| P010 | Preparation Agent Chatbot | High | Done |
| P011 | Document Q&A Support | Medium | Done |

7. Sprint Planning

Sprint 1

Duration: 1 Week

Goal: Project Setup and Environment Configuration

Tasks:

- Understand project requirements

- Create project structure

- Set up GitHub repository

- Configure backend and frontend environment

- Set up database

Sprint 2

Duration: 1 Week

Goal: Backend Development

Tasks:

- Implement authentication APIs

- Create user profile APIs

- Implement resume upload and parsing

- Create internship APIs

Sprint 3

Duration: 1 Week

Goal: AI and Matching Module

Tasks:

- Build internship matching logic

- Add skill gap analysis

- Integrate Groq and Gemini

- Implement cover letter generation

- Develop the preparation agent

Sprint 4

Duration: 1 Week

Goal: Frontend Integration and Testing

Tasks:

- Connect frontend with backend

- Implement chat, resume, and internship pages

- Test end-to-end features

- Fix bugs

- Prepare final demo

8. Sprint Tasks & Status

| Sprint | Task | Assigned To | Status |
| --- | --- | --- | --- |
| Sprint 1 | Project Setup | Intern | Done |
| Sprint 1 | Database Setup | Intern | Done |
| Sprint 2 | Authentication APIs | Intern | Done |
| Sprint 2 | Resume Upload Module | Intern | Done |
| Sprint 2 | Internship APIs | Intern | Done |
| Sprint 3 | AI Matching Engine | Intern | Done |
| Sprint 3 | Skill Gap Analysis | Intern | Done |
| Sprint 3 | Preparation Agent | Intern | Done |
| Sprint 4 | Frontend Integration | Intern | Done |
| Sprint 4 | Testing and Final Fixes | Intern | In Progress |

9. Implementation / Key Features

Feature 1: User Authentication

Description

Users can register, log in, update profile details, and change password securely.

Implementation

Authentication is implemented using FastAPI and JWT. Passwords are encrypted using bcrypt before storing them in the database.

Output

The system allows secure access to user-specific features.

Feature 2: Resume Upload and Parsing

Description

Users can upload resumes in PDF or DOCX format, and the system extracts useful information like skills, education, experience, and projects.

Implementation

The backend reads the uploaded file, stores it, extracts text, and parses structured information.

Output

The user gets a structured candidate profile that is used for matching and guidance.

Feature 3: Internship Matching

Description

The system compares user profiles with internship needs and shows the most relevant opportunities.

Implementation

The project uses FAISS and sentence-transformers to search internship data and rank best matches based on similarity.

Output

Users can view recommended internship matches with match percentages.

Feature 4: Skill Gap Analysis

Description

The system identifies missing skills for a chosen internship role.

Implementation

The candidate profile and internship requirements are compared to highlight skill gaps.

Output

Users receive recommendations about what they need to improve.

Feature 5: Cover Letter Generation

Description

Users can generate cover letters tailored to a specific internship.

Implementation

The AI model uses candidate and internship data to create a customized cover letter.

Output

A professional cover letter is generated for the user.

Feature 6: AI Preparation Agent

Description

The AI chatbot provides interview preparation, role suggestions, study plans, and profile-based advice.

Implementation

The chat system uses resume and document context for personalized responses. Groq is used as the primary AI model, with Gemini as a fallback.

Output

Users can ask:

- Which roles suit my resume?

- Give me technical interview questions

- Create a 4-week study plan

- What are my strongest skills?

- Explain this document to me

10. Testing

Test Cases

| Test ID | Test Case | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| T001 | Login with valid credentials | User logs in successfully | Pass | Pass |
| T002 | Register new user | New account is created | Pass | Pass |
| T003 | Upload PDF resume | Resume is uploaded and parsed | Pass | Pass |
| T004 | Match resume to internships | Relevant roles are shown | Pass | Pass |
| T005 | Skill gap analysis | Missing skills are identified | Pass | Pass |
| T006 | Generate cover letter | Cover letter is created | Pass | Pass |
| T007 | Ask preparation question | Relevant answer is returned | Pass | Pass |
| T008 | Upload invalid file | Error is displayed | Pass | Pass |

Testing Types

- Functional Testing

- API Testing

- UI Testing

- Integration Testing

- AI / RAG Testing

11. Challenges and Solutions

| Challenge | Solution |
| --- | --- |
| Resume parsing issues for different file types | Used supported file validation and parsing libraries |
| Matching quality was not always accurate | Improved resume extraction and retrieval logic |
| AI responses lacked personalization | Added resume-context and document-aware prompts |
| Slow API responses | Optimized prompt size and fallback handling |
| Integration between frontend and backend | Tested the API separately before UI integration |
| Chat session memory issues | Stored history in the database to maintain context |

These were real challenges faced during the development process and were resolved through testing and improvement.

12. Final Project Status

Completed Features

- ✅ User registration and authentication

- ✅ Resume upload and parsing

- ✅ Internship browsing and filtering

- ✅ AI-based internship matching

- ✅ Skill gap analysis

- ✅ Cover letter generation

- ✅ Interview preparation chatbot

- ✅ Application tracking

- ✅ Document Q&A support

Final Outcome

The project successfully implements an AI-powered career companion that helps users from resume upload to internship preparation. The system supports internship matching, skill analysis, cover letter generation, and AI-based interview guidance. The core features are working as expected and provide a complete workflow for students preparing for internships and placements.